## Slide 1: Decommissioning plan
Gabriel Rovesti
Michael Amista'
Elena Marchioro

## Slide 2: Bank overview
Focus
Bank structure divisions
Bank structure units
Connectivity services
Integration and sharing with recently acquired banks Expanding internationally Leveraging partnerships with other financial institutions
Banking divisions: retail, customer, industry, and finance Non-banking divisions: marketing, shared services, and security
IT strategy, Applications, Operations management, Service implementation, and Service quality Units
Home connectivity and USB connectivity

## Slide 3: Scenario analysis
Home Connectivity and USB Connectivity
Cost inefficiency
Limited flexibility
Management complexity
Scalability concerns
Security risks
Technological obsolescence
Inconsistency in maintenance and user experience
Token Connectivity
More modern, scalable, and secure alternative to the current bank’s solutions
Allows for enhanced fleibility and remote access
Simplified management and maintenance
Increased compatibility with emerging technologies

## Slide 4: decommissioning plan
Identify and inventory IT Assets
Assess the current costs associated with maintaining these services and potential savings from decommissioning
Evaluate disposal and decommissioning options
Communication with stakeholders
Transition to new services
Monitor and verify IT asset disposal and decommissioning
Update and optimize IT asset lifecycle management

## Slide 5: Rollout plan
Activity and main practices |  |  |  | 
Plan | Architecture management | Risk management | Service financial management | Strategy management
Improve | Information security management | Supplier management | Change control | Service level management
Engage | Supplier management | Infrastructure and platform management | Service desk | Service level management
Design & Transition | Release management | Service validation and testing | Service design | Deployment management
Obtain & Build | IT asset management | Continual improvement | Information security management | Service configuration management
Deliver & Support | Incident management | Monitoring and event management | Release management | Service configuration management

## Slide 6: Plan
Architecture management
Develop the new target mode architecture
Risk management
Identify risks associated with the transition and create mitigation strategies
Service financial management
Ensure cost-effectiveness and financial planning for the rollout
Strategy management
Align the decommissioning process and implementation of the new service with the bank's overall strategy

## Slide 7: Improve
Information security management
Ensure that the Token connectivity service adheres to the security standards
Supplier management
Manage third-party suppliers to ensure a smooth transition to new services
Change control
Implement a structured process for managing changes during the rollout
Service level management
Define and manage service levels to meet stakeholder expectations

## Slide 8
engage
Supplier management
Ensure that external vendors are aligned with the new connectivity requirements
Infrastructure and platform management
Oversee the infrastructure shift required to support the Token Connectivity service
Service desk
Provide support during the transition for any issues users may face
Service level management
Continue monitoring and maintaining service standards during the engagement phase

## Slide 9: Design & transition
Release management
Carefully manage the release of the services changed to avoid service disruption
Service validation and testing
Test the new architecture to ensure it meets all functional and security requirements
Service design
Design the new service to meet the bank’s needs
Deployment management
Oversee and schedule the phased rollout of the changed services

## Slide 10: Obtain & build
IT asset management
Manage the lifecycle of new and existing IT assets
Continual improvement
Keep improving the new service based on user feedback
Information security management
Keep focusing on security in the new architecture
Service configuration management
Manage the configuration of the new and decommissioned services as they are implemented

## Slide 11: deliver & support
Incident management
Ensure incidents related to the transition are quickly resolved
Monitoring and event management
Monitor the rollout for any issues
Release management
Finalize the rollout and ensure a smooth transition
Service configuration management
Keep configuration information up-to-date

## Slide 12
Critical success factors
Successful transition to Token Connectivity
Reduced costs from decommissioning
Improved security and scalability
User satisfaction with the new system
Key performance indicators
metrics
Cost reduction
Fewer security incidents
Improved system performance
User satisfaction metrics

## Slide 13: Timeline
Initiation and planning
Design and preparation
Closure and review
2024
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
2025
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
Final decommissioning of old services
Transition to ongoing operations and support
Implementation and transition

## Slide 14: conclusions
KEY OUTCOMES
NEXT STEPS
Monitor and optimize performance
Continue gathering user feedback
Apply lessons learned to future IT projects
Explore additional opportunities
Maintain focus on continual improvement
Alignment with bank's strategic goals
Effective application of ITIL 4 framework
Significant cost savings from retiring legacy services
Improved IT governance, service portfolio
Foundation laid for future digital transformation